to	Charline Poirier, Canonical Group Ltd	Please reply to / Alison Black / a.black@reading.ac.uk 0118 378 6209
from	Alison Black
date	21 February 2012

Defining the components of the Unity desktop and producing guidelines for the appearance of type and other typeset elements
Provisional proposal to Canonical Group Limited
Subject to approval by Reading University Finance Office

1 Project overview
Following a workshop with Canonical (6 December 2011) and conversations with Marcus Haslam, John Lea and Charline Poirier (23 January 2012) and with Charline Poirier (15 February 2012) Canonical have asked Centre for Information Design Research, University of Reading for a proposal
- to produce a detailed taxonomy of the components of the Unity desktop, showing the relationship between high-level components, lower-level components and their subcomponents. This work will produce a general description that could be used as the basis for specifying a range of aspects of the user interface (for example, the appearance of type or of icons in the contexts shown in the taxonomy).
- to cite examples of the use of components to show different treatments across different contexts. Difference is likely to arise where sub-components or elements of a component vary or are treated differently across components.
- to highlight contexts where type and other typeset elements are used well and used poorly (e.g. result in poor legibility, or are inconsistent)
- to produce guidelines for the use of type and typeset elements so that they are legible, consistent and meaningful across the interface.
The proposed project will be carried out in liaison with the Canonical design team to ensure alignment of the interface description with their understanding and to ensure agreement on the contexts for which type is specified in the guidelines.
2 Project plan and timeline
- We are able to devote, on average, 5 days per week to the project (shared between project personnel Mark Barratt, Alison Black and Jo Lankester). We are not able to work in week beginning 9 April due to public holidays and conference attendance.
- We propose starting the project on Monday 5 March 2012, subject to agreement by Canonical Group Ltd and University of Reading and intend that the project will be complete in or before week beginning 28 May 2012.
Week	1 (5 Mar)	2 (12 Mar)	3 (19 Mar)		4 (26 Mar)	5 (2 April)		6 (9 April)	8 (16 April)	9 (23 April)	10 (30 April)	11 (7 May)	12 (14 May)	13 (21 May)
Phase 1	Describe structure of Unity operating system (3.1.1)			Give examples of and critique typographic treatments (3.1.2)
Phase 2						Workshop to confirm scope of guidelines (3.2)
Phase 3									Develop guidelines (3.3.1)			Communicate guidelines (3.3.2)
Meetings/ presentation	9 Mar Review taxonomy	16 Mar Review taxonomy	21 Mar Review taxonomy		30 Mar Submit taxonomy	2 April Workshop				27 April Initial guideline review	4 May Review guidelines			Present guidelines/guideline document

3 Detailed description of project tasks

3.1 Describe the structure and components of the Unity operating system
3.1.1 Use the method set out in our notes to Canonical (22 December 2011) of describing the components the user sees in the desktop interface from first launching Unity through interacting with it to carry out tasks. We will drill down from high-level components (e.g. top bar or launcher) to the lower-level components that users interact and, from them, to the elements that make up the sub-components. The components and sub-components that are flushed out of this process can then be listed in the contexts in which they occur (see the example shown in the Appendix to this document) which will enable analysis of the different treatments of components and elements in different contexts (3.1.2). The elements of each component will be listed with each component or sub-component.
We will refer to documentation for other systems (e.g. GNOME, Apple, Sun) to cross-check our analysis and ensure we have coverage of the components of the interface.
We will work with the Canonical team to ensure our description matches their understanding and to ensure our description vocabulary matches theirs.
We will not describe the functionality of applications but the desktop framework within which applications are used.
3.1.2 Where components, sub-components or elements include or are made up of type or typesetting we will illustrate these and we will describe the behaviours when the elements are available for selection, selected, or not available for selection.
Where there is a range of treatments of components, subcomponent and element, according to context we will show examples of the range of treatments. We will give a critique of the treatment(s) used, highlighting examples of effective and ineffective typography.
We envisage the listing of components being organised thematically to support an overview of how the components of the interface relate to one another visually. For example, we will group all ‘window-like’ or all ‘menu-like’ components together (‘window-like’ or ‘menu-like’ because the components we collect may not all be windows). This should then support discussion of the treatment of type and typeset elements in groups of components, and decisions about whether specific cases need to be treated visually as more similar or more distinct.
Note that it is possible that some difficulties with type display (such as legibility) may not be resolved fully by improved type specification but require a more general resolution of the design of a component or sub-component. We will note situations where we think a more general approach is implied.
Input from Canonical We anticipate this task being carried out in close liaison with Canonical, with weekly reviews of the development of the taxonomy. Assuming project start on 5 March we propose a meeting at Canonical on 9 March and follow up reviews by Skype or similar on 16 and 23 March. If appropriate, we will work in Google Docs to ensure visibility of our work.
Deliverable (By 30 March)
- The taxonomy: a table listing the components and sub-components of the interface, illustrated with examples and descriptions of their behaviours. The taxonomy will list and show how each component/sub-component currently appears across contexts. We anticipate presenting the taxonomy as a spreadsheet but, if this proves to be unmanageable as a working tool between us and Canonical (for example, inclusion of illustrations may corrupt files), we may use an indexed text document.
- Notes on the typographic issues that need to be considered in developing future guidelines.

3.2 Agree on the scope of guidelines
Since the specification of type and typesetting characteristics relies on an understanding of the contexts in which type is to be used we will need agreement with Canonical’s designers on, for example, which of a set of alternative versions of an element (which may have developed historically) they favour. Our analysis (3.1.2-3) will highlight cases where there is more than one alternative.
We suggest a workshop with the Canonical team on 2 April to discuss the deliverable of 3.1 and agree the scope of the guideline document. This agreed set of contexts will be fed back to Canonical before proceeding to 3.3.
Input from Canonical Participation in workshop on 2 April and confirmation of the listing of contexts for design, following the workshop.
Deliverable (By 4 April) Agreed listing of the contexts for specification of type and typeset elements.

3.3 Prepare guidelines for type and typeset elements
3.3.1 Develop guidelines
We will prepare guidelines for type and typeset element display and behaviour, ensuring legibility, support for user tasks (such as search from an array), consistency across similar contexts, meaningful use of differentiation.
The process of preparing the guidelines will be iterative, starting initially with a subset of contexts from different levels of the interface (elements of high-level components, lower-level components and sub-component). We will specify type and typeset elements in these contexts and seek Canonical’s agreement before applying (and possibly adapting) this specification to cover the full range of components in the interface. We have scheduled this review for 2 May although are aware that Canonical will have limited availability that week. Therefore we will discuss with Canonical at the workshop on 2 April the options for submitting a preliminary guideline structure at the end of week beginning 23 April. The full set of guidelines will be agreed with Canonical at a review meeting on 4 May.
3.3.2 Communicate guidelines
Once agreed with Canonical, the guidelines will be written up as a set of guiding principles, providing orientation for a designer who is interested to read them and (if appropriate) giving the rationale for recommendations that differ from existing practice.
The guidelines will then list the contexts for type and typeset elements agreed in 3.2 and giving the specification for type in those contexts which we have developed in 3.3.1, showing examples.
We anticipate these guidelines will be presented as an on-line, indexed/searchable, text document, accessible as part of Canonical’s ‘toolkit’.
Input from Canonical Review of the initial sub-set of guidelines (ideally 23 April) and liaison over any revisions required. Review of the full set of guidelines (4 May).
Deliverable
- (23 April (tbc) and 4 May, respectively) Initial and full set of guidelines for review by Canonical
- (Week beginning 21 May) Document communicating the guidelines for Ubuntu designers

Appendix
Table showing how the components of the interface can be broken down into sub-components and grouped according to type. The components shown in italics are complex and can be broken down further into sub-components, as is shown here in the example of drop down menus. (Note our terminology may not yet match Canonical’s.)
Component	Context	Displays always	Displays contextually
Top bar	Desktop	System/messaging status icons	Application/window name / Application/window controls / Application function legends / Drop down menus for status icons and application functions
Title bar	Window	Window controls / Window name / (Note Mozilla exception, there may be others)
Second level menu bar	Folder window		Navigation trail / Search
	Application window	Application function legends	Drop down menus for application functions
••••••
Drop down menus	Status icons	Functionality legends / Field divider lines	Indicators for second level drop down menus / Ellipsis to indicate dialog boxes / In-menu interactive graphic components
	Application functions	Functionality legends / Field divider lines	Indicators for second level drop down menus / Ellipsis to indicate dialog boxes / Quick and function key hints